Name: Kabanza Shema Tonny

Id: 22169

Auca university[](https://www.smartsheet.com/try-it?trp=8538&utm_source=integrated-content&utm_campaign=/top-excel-project-plan-templates&utm_medium=Simple+Project+Plan+doc+8538&lpa=Simple+Project+Plan+doc+8538)**SIMPLE PROJECT PLAN TEMPLATE**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NAME | Car Management app | | | PROJECT MANAGER | Kabanza Shema Tonny Id: 22169 |
| PROJECT DELIVERABLE | Facilitate car owners make informed decision on their vehicles by providing a slick interface for tracking expenses , fuelusage, maintenance and vehicle management features | | | | |
| SCOPE STATEMENT | Scope of the project Is a platform where user would go to track their Car’s expenses, maintenance , fuelUsages , schedule maintenance and generate detailed reports to help car owner make smart decision | | | | |
| START DATE | 02/05/2023 | END DATE | 12/05/2023 | OVERALL PROGRESS | 99% |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **AT RISK** | **TASK NAME** | **ASSIGNED TO** | **START  DATE** | **END  DATE** | **DURATION**  in days | **STATUS** |
|  | Identify the user requirement | Kabanza shema Tonny | 03/05/2023 | 04/05/2023 | 1 | complete |
|  | Design the database | Kabanza shema Tonny | 04/05/2023 | 04/05/2023 | 0.5 | complete |
|  | Create a spring boot app and add all the requirement tools | Kabanza shema Tonny | 05/05/2023 | 05/05/2023 | 0.5 | complete |
|  | Login and signup (full authentication feature with spring security) | Kabanza shema Tonny | 05/05/2023 | 05/05/2023 | 0.3 | complete |
|  | Landing pages and user forms to insert data | Kabanza shema Tonny | 06/05/2023 | 06/05/2023 | 0.5 | complete |
|  | Backend (creating database and designing Business logics) | Kabanza shema Tonny | 06/05/2023 | 06/05/2023 | 0.5 | complete |
|  | Implement all the data repositories operations | Kabanza shema Tonny | 07/05/2023 | 07/05/2023 | 0.4 | complete |
|  | Testing endpoints with postman | Kabanza shema Tonny | 07/05/2023 | 07/05/2023 | 0.4 | complete |
|  | Connecting front end and backend | Kabanza shema Tonny | 08/05/2023 | 08/05/2023 | 0.5 | complete |
|  | Adding email functionalities and pdf generation for users to generate report | Kabanza shema Tonny | 08/05/2023 | 08/05/2023 | 0.5 | complete |
|  | Project stress testing | Kabanza shema Tonny | 09/05/2023 | 09/05/2023 | 0.5 | complete |
|  | Project deployment (Railway) | Kabanza shema Tonny | 09/05/2023 | 09/05/2023 | 0.5 | complete |
|  | Handling errors and exception and securing endpoints and committing changes for redeployment | Kabanza shema Tonny | 10/05/2023 | 10/05/2023 | 0.5 | complete |